WellnessWatch

MVP Product Requirements Document

Mindful Breathing App for Apple Watch

| Version | 1.1 |
| --- | --- |
| Status | Review Ready — 待 Product Owner 確認 |
| Target Platform | watchOS 7+ · iOS 16+ |
| Planned Launch | Week 14–15 (TestFlight Beta: Week 10) |
| Author | [Product Owner] |
| Last Updated | 2026-03-26 |

⚠️  此文件為 Review Ready 版本，請確認後更新狀態為 Approved

# 1. Product Overview

WellnessWatch is a mindful breathing app built natively for Apple Watch. It combines five science-backed breathing techniques with real-time HealthKit biometrics (heart rate and HRV) to deliver personalized, on-wrist stress relief and mindfulness experiences.

The MVP focuses on delivering the core value proposition: breathing guidance + haptic feedback + HealthKit integration, with an optional AI coaching layer. The goal is to submit to the App Store by Week 14.

## 1.1 Problem–Solution Summary

| Dimension | Current Problem | WellnessWatch Solution |
| --- | --- | --- |
| Friction | Stress relief requires picking up the phone and opening an app | Wrist-based haptic guidance — zero-friction, in-context activation |
| Data blindness | Users don't know when they need to practice | HRV + heart rate monitoring with proactive reminders |
| Motivation gap | No personalized feedback after sessions | AI coach uses biometric data to generate tailored recommendations |

# 2. Problem Statement

## 2.1 Target Users

Primary target audience: urban professionals aged 25–45 who own an Apple Watch. Secondary: athletes seeking improved HRV recovery; users with sleep-onset difficulties.

| Persona | Core Pain Point | Primary Use Case | Success Definition |
| --- | --- | --- | --- |
| Stressed Professional | Pre-meeting anxiety; mid-afternoon energy crash | Box Breathing 5 min before a meeting | Heart rate drops ≥ 5 bpm |
| Sleep-Challenged User | Difficulty falling asleep; racing thoughts at bedtime | 4-7-8 Breathing 4 min before bed | HRV improves post-session |
| Fitness Enthusiast | Slow HRV recovery after training | Resonance Breathing 10 min post-workout | HRV trend improves next day |

## 2.2 Market Opportunity

- Global meditation app market: $2.3B in 2025, 41% CAGR

- Apple Watch active users surpassed 150M in 2024; health features are the top purchase driver

- Competitive gap: Calm and Headspace are primarily iOS-first; their watchOS experiences are shallow

- Our differentiation: The only watchOS-native breathing app combining real-time HRV feedback with AI personalization

# 3. MVP Scope Definition

MVP Principle: Deliver the minimum feature set required to validate the core hypothesis — "Real-time HRV guidance increases user practice adherence" — while deferring all non-essential features to v1.1+.

## 3.1 In Scope — MVP Features

| # | Feature Module | Description | Priority |
| --- | --- | --- | --- |
| 1 | Five Breathing Modes | 4-7-8 / Box / Diaphragmatic / Resonance / Calming — with full animation and haptic guidance | P0 — Core |
| 2 | HealthKit Integration | Read heart rate + HRV; calculate stress level; before/after comparison | P0 — Core |
| 3 | Haptic Guidance System | Distinct vibration patterns for inhale / hold / exhale; usable without looking at screen | P0 — Core |
| 4 | Session Results Screen | Post-session heart rate change, HRV change, and completed cycles | P1 — Important |
| 5 | AI Personalized Coaching | Post-session Claude API feedback (≤ 150 words); optional, off by default | P1 — Important |
| 6 | iOS Companion App | Session history trends, basic settings, privacy controls | P2 — Supporting |

## 3.2 Out of Scope — Planned for v1.1+

- Social features (challenges, leaderboards)

- Guided meditation (voice narration, background audio)

- Sleep tracking integration (sleep stages)

- Writing mindful minutes back to Apple Health

- Watch face complications / widgets

- Additional locales (v1.0: English + Traditional Chinese only)

- Subscription model (v1.0: one-time purchase or limited free trial)

# 4. Functional Requirements

## 4.1 Breathing Exercise Core (P0)

### 4.1.1 Breathing Mode Specifications

| Mode | Inhale | Hold | Exhale | Duration | Primary Effect |
| --- | --- | --- | --- | --- | --- |
| 4-7-8 Breathing | 4 sec | 7 sec | 8 sec | 4 min | Rapid relaxation; ideal before sleep |
| Box Breathing | 4 sec | 4 sec | 4 sec | 5 min | Focus and composure under pressure |
| Diaphragmatic Breathing | 5 sec | — | 5 sec | 5 min | Everyday stress relief baseline |
| Resonance Breathing | 5 sec | — | 5 sec | 10 min | Maximizes HRV improvement |
| Calming Breath | 4 sec | — | 6 sec | 3 min | Emergency stress intervention (shortest) |

### 4.1.2 Animation Requirements

- Primary visual: circular breathing animation — expands 0.6× → 1.0× on inhale; contracts on exhale

- Animation uses .easeInOut with duration synchronized to the current breathing phase

- Color transitions: Inhale Blue (#3382E5) → Hold Purple (#7B4FCB) → Exhale Teal (#2FBCB2) → Rest Gray

- Countdown timer at center: 28 pt, .rounded design

- Progress bar shows overall session progress (current cycle / total cycles)

### 4.1.3 Haptic Guidance Requirements

| Phase | Haptic Pattern | Notes |
| --- | --- | --- |
| Inhale start | .start + .click (300 ms apart) | Double cue — signals breath begins |
| Hold phase | .notification every 2 seconds | Gentle reminder to maintain |
| Exhale start | .stop | Single long cue |
| Session complete | .success | Positive completion signal |

All haptic patterns must function in Apple Watch Silent Mode.

## 4.2 HealthKit Integration (P0)

### 4.2.1 Data Reading Specifications

- Types read: heartRate, heartRateVariabilitySDNN, restingHeartRate

- Authorization timing: Requested when user first taps "Start Session" — not on app launch

- Graceful degradation: If authorization is denied, breathing guidance continues fully; biometric displays are hidden

- Heart rate refresh rate: Continuous via HKAnchoredObjectQuery (updated each second during sessions)

- HRV source: Most recent SDNN sample within the past 7 days

### 4.2.2 Stress Level Calculation

The MVP uses a simplified compound model (v1.1 will introduce a machine learning model):

| Stress Level | Heart Rate | HRV (if available) | Display |
| --- | --- | --- | --- |
| Relaxed | < 65 bpm | > 50 ms | 😌 Relaxed |
| Mildly Stressed | 65–85 bpm | 30–50 ms | 😐 Mildly Stressed |
| Highly Stressed | ≥ 85 bpm | < 30 ms | 😰 Highly Stressed |
| Measuring | — | — | ⏳ Measuring... |

## 4.3 AI Personalized Coaching (P1)

- Default state: Disabled. Users must explicitly enable via Settings

- Trigger: "View AI Suggestion" button on Results screen after each completed session

- Response length: ≤ 150 words; suitable for Apple Watch small screen

- Tone: Warm, encouraging, science-grounded — 3-part format (evaluation + physiological explanation + next recommendation)

- Data transmitted: Anonymized statistics only — heart rate delta, HRV delta, breathing pattern, duration, session count. No PII

- Failure handling: On network error or API timeout (5 sec), display default motivational message. Never crash

## 4.4 iOS Companion App (P2)

- History view: 30-day session calendar with daily heart rate / HRV trend line charts

- Settings: Toggle AI coaching, notification preferences, clear all data, privacy policy link

- WatchConnectivity: Bidirectional sync of session records between Watch and iPhone

# 5. Non-Functional Requirements

| Category | Requirement | Acceptance Criterion |
| --- | --- | --- |
| Performance — Launch | App cold start to HomeView | < 3 seconds |
| Performance — Memory | Memory usage during a session | < 50 MB |
| Battery — Watch | Power for a 10-minute session | < 5% battery |
| Reliability | In-session crash rate | < 0.1% (Crashlytics) |
| Offline availability | Core breathing without network | 100% available; AI degrades gracefully |
| Privacy — Storage | Health data storage location | On-device only; no external DB writes |
| Security — API key | Anthropic API key storage | Keychain only; never hardcoded |
| Accessibility | Minimum font size | ≥ 16 pt; supports Dynamic Type |
| App Store compliance | Regulatory requirements | HealthKit usage description, no medical claims, Privacy Nutrition Label complete |

# 6. Technical Architecture

## 6.1 System Layer Overview

| Layer | Component | Tech Stack | Notes |
| --- | --- | --- | --- |
| Watch Front-end | WellnessWatch Watch App | SwiftUI + Combine | watchOS native app |
| iOS Front-end | WellnessWatch (iOS) | SwiftUI + WatchConnectivity | Companion app |
| Health Data | HealthKitService | HealthKit Framework | Heart rate + HRV read-only |
| Haptic Guidance | HapticService | WatchKit | WKInterfaceDevice haptic types |
| AI Backend | coach_api.py | FastAPI + Anthropic SDK | Deployed on Railway / Render |
| Local Storage | CoreData / UserDefaults | Apple Frameworks | Session records + preferences |

## 6.2 Xcode Project Structure

| Target | Key Files |
| --- | --- |
| WellnessWatch Watch App | HomeView / BreathingView / SessionView / ResultView |
| Services (Watch) | HealthKitService / HapticService / AICoachService |
| Models (Watch) | BreathingSession / UserProgress |
| WellnessWatch (iOS) | HistoryView / SettingsView |
| backend/ | coach_api.py / requirements.txt |

## 6.3 AI Coach API Specification

Endpoint: POST /api/session-feedback

| Parameter | Type | Description |
| --- | --- | --- |
| heart_rate_before | float | Heart rate before session (bpm) |
| heart_rate_after | float | Heart rate after session (bpm) |
| hrv_before | float? | HRV SDNN before session (ms); nullable |
| hrv_after | float? | HRV SDNN after session (ms); nullable |
| breathing_pattern | string | Pattern: 4-7-8 / box / diaphragmatic / resonance / calming |
| duration_minutes | int | Session duration in minutes |
| sessions_count | int | User's total cumulative session count (anonymized) |

Response: JSON with feedback (string), next_session_suggestion (object), and achievement (string or null).

# 7. UX Design Guidelines

## 7.1 watchOS Screen Sizes

| Model | Point Size | Screenshot Resolution | Design Baseline |
| --- | --- | --- | --- |
| 45mm (Ultra / S8+) | 198 × 242 pt | 396 × 484 px |  |
| 44mm (S6 / SE) | 184 × 224 pt | 368 × 448 px |  |
| 41mm (S7+) | 176 × 215 pt | 352 × 430 px | ✅ Minimum design target |
| 40mm (S4/5/SE) | 162 × 197 pt | 324 × 394 px | Backward compatible |

## 7.2 Color System

| Usage | Name | Hex | Context |
| --- | --- | --- | --- |
| Inhale animation | Breathe Blue | #3382E5 | Circle expanding, inhale cue |
| Hold animation | Hold Purple | #7B4FCB | Circle static, hold cue |
| Exhale animation | Exhale Teal | #2FBCB2 | Circle contracting, exhale cue |
| Background | Calm Dark | #0D0D1A | Fixed dark background (night-safe) |
| Rest state | Rest Gray | #4A4A6A | Rest phase and secondary text |

## 7.3 Typography

- Minimum readable size: 16 pt (Apple HIG minimum)

- Primary headings: 20–24 pt, SF Pro Rounded

- Countdown timer: 28 pt, .light weight, .rounded design

- Body / instruction text: 14–16 pt, .medium weight

- Session stats: 12–14 pt, .caption2 style

## 7.4 Interaction Design Principles

- Maximum 2 actions per screen (Apple Watch HIG)

- Sessions should require minimal touch interaction — haptics lead the user

- Digital Crown controls scrolling through session history

- All tap target areas ≥ 44 × 44 pt

## 7.5 User Flow

本節定義 4 條核心使用路徑，作為 Xcode 專案畫面結構與導航邏輯的設計依據。

### Flow A：首次啟動 (First Launch)

涉及畫面：OnboardingView → HomeView

[App 安裝完成 / 首次開啟]

│

▼

┌─────────────────────┐

│   OnboardingView    │  "在手腕上練習減壓，隨時隨地"

│   (僅首次顯示)       │  [開始使用] 按鈕

└─────────────────────┘

│

▼

┌─────────────────────────────────────────┐

│        HealthKit 授權請求               │

│  "WellnessWatch 需讀取心率與 HRV..."    │

└─────────────────────────────────────────┘

│

┌────┴────┐

│         │

[允許]    [拒絕 / 略過]

│         │

▼         ▼

┌────────┐  ┌──────────────────┐

│完整模式│  │ 簡化模式          │

│HomeView│  │ HomeView          │

│含壓力  │  │ 隱藏生理指標      │

│指標    │  │ 呼吸功能完整保留  │

└────────┘  └──────────────────┘

- Onboarding 僅顯示一次（UserDefaults hasLaunchedBefore flag）

- HealthKit 授權請求時機：點擊「開始使用」後，非 App 啟動時

- 拒絕授權後，App 所有核心呼吸功能仍完整可用（見 Flow D）

### Flow B：核心練習流程 (Core Breathing Session)

涉及畫面：HomeView → BreathingView → ResultView → HomeView

┌──────────────────────────────────┐

│           HomeView               │

│  ┌──────────────────────────┐    │

│  │  壓力指標（若有 HK 授權）  │    │

│  │  😐 Mildly Stressed       │    │

│  │  HR: 72 bpm / HRV: 38ms  │    │

│  └──────────────────────────┘    │

│  選擇練習模式：                    │

│  ● 4-7-8 Breathing  (4 min)      │

│  ● Box Breathing    (5 min)      │

│  ● Diaphragmatic    (5 min)      │

│  ● Resonance        (10 min)     │

│  ● Calming Breath   (3 min)      │

└──────────────────────────────────┘

│ 點擊任一模式

▼

┌──────────────────────────────────┐

│         BreathingView            │

│   ●  ← 呼吸動畫圓圈（縮放）        │

│       顏色隨相位切換               │

│   [倒數秒數]  吸氣 / 屏氣 / 吐氣   │

│   ─────────────────────          │

│   進度條  第 2 / 5 輪              │

│   震動引導同步進行（背景）          │

└──────────────────────────────────┘

│

┌────┴───────────────────────────┐

│  正常完成所有輪次                │  Digital Crown 上滑 → 提前結束

▼                                ▼

┌────────────────────┐    ┌─────────────────────────┐

│    ResultView      │    │  確認對話框              │

│  心率：72→64 bpm   │    │  "確定要結束練習？"       │

│  HRV：38→45 ms    │◄───┘  結束 → ResultView       │

│  壓力：↓ 好轉      │         （顯示已完成輪數）     │

│  完成：5 / 5 輪    │

│  [查看 AI 建議]    │ → Flow C

│  [完成，返回首頁]  │

└────────────────────┘

│ 點擊完成

▼

[HomeView]

- 整個練習過程中盡量不需觸控（震動引導優先）

- Digital Crown 是唯一的中途退出手勢

- 提前結束仍顯示 ResultView，記錄已完成輪數

### Flow C：AI 個人化教練 (AI Coaching — Optional)

涉及畫面：ResultView → AICoachView → ResultView

[ResultView]

│ 點擊「查看 AI 建議」

│ (僅在 Settings 已啟用 AI 功能時顯示此按鈕)

▼

┌──────────────────────────────┐

│       AICoachView            │

│        ◌  Loading...         │  ← 旋轉動畫（timeout: 5 秒）

└──────────────────────────────┘

│

┌────┴────────────────────────┐

│  API 回應成功（< 5 秒）       │  網路錯誤 / Timeout

▼                              ▼

┌────────────────────────┐   ┌────────────────────────┐

│    AICoachView         │   │  AICoachView (降級)     │

│  本次練習評價：         │   │  "很棒！持續練習是      │

│    "心率明顯下降..."    │   │  改善 HRV 的最佳方式。  │

│  身體狀態說明：         │   │  ⚠️ AI 建議目前暫不可用  │

│    "HRV 提升表示..."   │   └────────────────────────┘

│  下次建議：             │

│    "明日嘗試共鳴呼吸..."│

│  ⚙️ AI 生成，非醫療建議  │

└────────────────────────┘

│ 返回

▼

[ResultView]

- AI 功能預設關閉（Settings > AI Coaching > Toggle OFF）

- ResultView 的「查看 AI 建議」按鈕僅在功能啟用時顯示

- 所有 AI 輸出末尾固定標示「⚙️ AI 生成內容，非醫療建議」

- 降級訊息（fallback）為靜態文案，儲存於 App Bundle，不依賴網路

### Flow D：無 HealthKit 授權降級模式 (Graceful Degradation)

涉及畫面：HomeView → BreathingView → ResultView（三個畫面均為同一元件，依授權狀態條件渲染）

[HealthKit 授權被拒 / 已撤回]

│

▼

┌──────────────────────────────────┐

│     HomeView（簡化模式）          │

│  ✗ 壓力指標隱藏                  │

│  ✗ 心率顯示隱藏                  │

│  選擇練習模式（5 種，完整）        │

└──────────────────────────────────┘

│ 選擇模式

▼

┌──────────────────────────────────┐

│     BreathingView（同完整版）     │

│  呼吸動畫 + 震動引導：完整保留    │

│  ✗ 即時心率顯示隱藏              │

└──────────────────────────────────┘

│ 完成

▼

┌──────────────────────────────────┐

│     ResultView（簡化模式）        │

│  完成輪數：5 / 5                  │

│  練習時長：5 分鐘                  │

│  ✗ 心率前後比較（隱藏）           │

│  ✗ HRV 比較（隱藏）              │

│  ✗ AI 建議按鈕（隱藏）           │

│  💡 開啟健康資料以獲取個人化分析  │

└──────────────────────────────────┘

- 無 HealthKit 時，不彈出任何錯誤或警告（靜默降級）

- ResultView 底部顯示一次性引導提示（可關閉），建議開啟健康資料

- 授權狀態改變後，App 無需重啟即自動偵測

### 畫面結構總覽

App 啟動

└── OnboardingView（首次）

└── HomeView ──────────────────┐

└── BreathingView        │

└── ResultView     │

├── AICoachView（可選）

└── 返回 HomeView ◄──┘

iOS Companion App（獨立）

├── HistoryView（30 天趨勢）

└── SettingsView（AI 開關、通知、隱私）

# 8. Milestones & Timeline

| Week | Milestone | Deliverables | Status |
| --- | --- | --- | --- |
| W1–2 | Tech stack confirmed | Xcode project scaffolded; dependencies decided; HealthKit proof of concept | ⬜ Not started |
| W3–4 | Core breathing features | All 5 mode animations; HapticService; HomeView; BreathingView | ⬜ Not started |
| W5–6 | HealthKit integration | HealthKitService; stress level calculation; ResultView data display | ⬜ Not started |
| W7–8 | AI coach backend | FastAPI deployed; Claude API integrated; rate limiting; error handling | ⬜ Not started |
| W9 | iOS Companion App | History view; settings; WatchConnectivity sync | ⬜ Not started |
| W10 | Internal TestFlight | TestFlight distribution; crash monitoring; performance testing | ⬜ Not started |
| W11–12 | Beta testing + fixes | 20–50 external beta testers; bug fixes; UX refinements | ⬜ Not started |
| W13 | Launch preparation | Screenshots; metadata; privacy policy deployed; backend load testing | ⬜ Not started |
| W14 | App Store submission | Official submission (review typically 1–3 business days) | ⬜ Not started |
| W15 | Public launch | Manual release timing; launch announcement; first-week monitoring | ⬜ Not started |

# 9. Success Metrics (KPIs)

## 9.1 Targets — First 30 Days Post-Launch

| Metric | Definition | Target | Measurement Method |
| --- | --- | --- | --- |
| Downloads | Organic App Store downloads | ≥ 500 in 30 days | App Store Connect Analytics |
| Day 7 Retention | Users completing a session on Day 7 | ≥ 40% | Local session records |
| Weekly Practice Frequency | Sessions per active user per week | ≥ 3 sessions | Local records |
| AI Feature Opt-in Rate | % of users who enable AI coaching | ≥ 30% | Backend API call statistics |
| App Store Rating | Initial average rating | ≥ 4.2 ★ | App Store Connect |
| Crash Rate | In-session crash rate | < 0.1% | Xcode Organizer / Crashlytics |
| HR Improvement Rate | % of sessions with ≥ 5 bpm HR drop post-session | ≥ 60% | Local HealthKit records |

## 9.2 Core Hypothesis Validation

- Hypothesis 1: Real-time HRV guidance increases practice adherence vs. no biometric data → validation: A/B test (v1.1)

- Hypothesis 2: AI personalized coaching increases "next session" motivation → validation: 7-day retention, AI-enabled vs. disabled users

- Hypothesis 3: Haptic guidance is more suitable than visual-only for watchOS → validation: Beta tester survey (NPS question)

# 10. Risks & Assumptions

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| App Store rejection (HealthKit description insufficient) | Medium | High | Prepare detailed Info.plist descriptions and review notes; reference docs/review_notes.md |
| Insufficient HRV data (users don't wear watch daily) | High | Medium | App works fully without HRV; falls back to heart-rate-only stress estimation |
| High AI API latency (> 5 seconds) | Low | Medium | 5-second timeout with graceful fallback; UI is never blocked |
| Claude API cost overrun | Low | Low | Set monthly usage cap; limit AI calls per user during Beta |
| Excessive battery drain | Medium | High | Limit HealthKit query frequency; stop HR monitoring immediately after session ends |
| Competitor launches watchOS native app | Low | High | Accelerate AI personalization differentiation; establish HRV integration as core moat |

## Key Assumptions

- Users are willing to grant HealthKit access for a personalized experience

- HRV data from Apple Watch SDNN readings is sufficiently reliable for stress estimation at this fidelity level

- The Claude API can consistently respond within 5 seconds for 150-word outputs

- Apple Watch Series 4+ hardware is sufficient for the target feature set

# 11. Appendix & References

## 11.1 Related Documents

| Document | Path | Description |
| --- | --- | --- |
| App Store Metadata | docs/app_store_metadata.md | App Store Connect copy and screenshot specs |
| Privacy Policy | docs/privacy_policy.md | Full privacy policy (English) |
| Review Notes | docs/review_notes.md | App Store submission reviewer notes |
| Pre-Submission Checklist | docs/app_store_checklist.md | Full go-live checklist |
| HealthKit Guide | docs/healthkit_guide.md | HealthKit integration technical reference |

## 11.2 Glossary

| Term | Definition |
| --- | --- |
| HRV | Heart Rate Variability — variation in time between heartbeats; key indicator of autonomic nervous system health. SDNN = standard deviation of normal-to-normal intervals, measured in ms. |
| MVP | Minimum Viable Product — the smallest feature set that validates the core product hypothesis. |
| HealthKit | Apple's health data integration framework for reading and writing health data from iPhone and Apple Watch. |
| P0 / P1 / P2 | Feature priority levels. P0 = required for MVP, P1 = important, P2 = nice-to-have. |
| WatchConnectivity | Apple's framework enabling communication between a watchOS app and its iOS companion app. |
| Resonance Breathing | A breathing rhythm of ~6 cycles per minute, clinically shown to maximize HRV improvement. |
| Graceful Degradation | The app's ability to continue functioning meaningfully when optional features are unavailable. |

— End of Document —

This document is maintained by the WellnessWatch product team · Last updated: 2026-03-26